## Slide 1
Implementing the Strategic Action Programme for THE SOUTH CHINA SEA AND GULF OF THAILAND (SCS SAP) Project
Third Meeting of the Regional Project Steering Committee (PSC)
of the SCS SAP Project
7-8 May 2025, Manila, Philippines
Report on National Activities to Implement the SCS SAP Project
(for the period January 2023 – April 2025)
Cambodia
Meas Rithy and Than Monomoyith

## Slide 2
National set-up of the project
Focal Ministry: Ministry of Environment
Executing (leading) Agency: General Directorate of Natural Protected Areas
Key Partner Organizations: Fisheries Administration, Ministry of Agriculture Forestry and Fisheries
National Focal Points: Dr. Srey Sunleang
National Technical Focal Point: Mr. Than Monomoyith
Specialized Executing Agencies (SEAs) & Focal Points
Focal Point for mangroves: Mr. Meas Rithy
Focal Point for coral reefs: Mr. Suy Serywath
Focal Point for seagrass beds: Mr. Leng Sy Vann
Inter_Ministries Committee (IMC)
Ministry of Environment
Ministry of Agriculture, Forestry and Fishery
Ministry of Land Management, Urban Planning and Construction
Ministry of Tourism
Ministry of Water Resources and Meteorology
Provincial Administration under manage by Ministry of Interior
Non-Governmental Organization (NGO)
Academic Institution (University)
National Technical Working Group
General Directorate of Natural Protected Areas, Ministry of Environment
Marine and Coastal Zone Conservation Department, (GDANCP), Ministry of Environment
Department of Freshwater Wetlands Conservation
Department of Fishery Conservation, Fishery Administration, Ministry of Agriculture, Forestry and Fishery
Department of Land Management, Ministry of Land Management, Urban Planning and Construction
Focal Point for Wetland: Mr. Sum Dara
Focal Points for LbP: Mr. Ke Vongwattana
Focal expert on Economic Valuation: Mr. Porchhay Taing

## Slide 3
Key national meetings (IMC/NSC, NTWGs) related to SCS SAP Project during January 2023 – April 2024
Title of the meeting | Location & Date | No. participants | Key outputs
Inception workshop to officially Launching the Project and Announcing the National Working Groups for the Project | 27 February 2023, at Kampot Provincial Hall | 60 | Inform about the project (project’s objectives, activitiy and budget plans, etc.) and update its execution status; To introduce the roles and responsibilities of national working group endorsed by the Ministry of Environment; and Discuss and collect inputs from the key stakeholders for a smooth implementation of the project
Consultation meeting for the (SCS SAP Project) | 15 -16 Febr 2024, Kampot Province | 50 | Review and provide feedback to the Outcomes Consultants for data collection of marine habitats
NTWG Meeting with all focal point coral reef and Seagrass habitat for SCS SAP project | 29 Jan 2024 MoE and Online | 10 | Discussed on the activities of coral reef and Seagrass And review and provide feedback to the draft report developed by specialist consultants on coral reef and Seagrass habitats
NTWG Meeting with all focal point mangrove and wetland habitat for SCS SAP project | 10 July 2024 MoE and Online | 6 | Discussed on the activities of coral reef and Seagrass And review and provide feedback to the draft report developed by specialist consultants on mangrove and wetland habitats
NTWG Meeting with all focal point coral reef and Seagrass habitat for SCS SAP project | 30 Mar 2025 MoE and Online | 9 | And review and provide feedback to the draft report developed by specialist consultants on mangrove and wetland habitats

## Slide 4
Highlights of key achievements in Implementing the SAP on habitats (mangroves, coral reefs, seagrass beds & coastal wetlands) during 2023 – April 2025
Newly established or upgraded Protected Areas: Expanded Peam Krasaob Mangrove Extension Area by 4,500 hectares
Approval and implementation of management plans: Approved and implemented for Koh Kapik Ramsar Site (12,000 ha)
Reform of laws and regulations for the sustainable : Draft Sub-decree on Coastal Wetland Protection submitted for government review.
Improvement of management approaches (integrated, community-based, multiple use): Piloted integrated co-management in Kampot seagrass beds.
Replanting and restoration: Planted over 300,000 mangrove seedlings in Koh Kong and Preah Sihanouk provinces.
Land-based Pollution related activities at national and provincial levels during 2023 – April 2025
1. National Strategy on Marine Litter finalized and adopted by MoE in 2024.
2. SOPs for plastic waste segregation and stormwater runoff launched in Kampot and Sihanoukville.
3. Integration of pollution control into coastal zoning and local development plans initiated.

## Slide 5
Economic valuation related activities at national and site levels during June 2021 – April 2025
1. Environmental Protection Strategic Plan 2024–2028
2. Ecosystem Valuation in Kampot (2023) supported
3. Cost-Benefit Analysis on mangrove restoration completed in Koh Kong
4. Blue Economy Policy Brief drafted with NTWG Economic Subgroup.
Science and policies related blue carbon and blue economy
1. Blue Carbon Baseline Assessment conducted in Koh Kapik seagrass beds (2023)
2. Carbon Credit Guidelines drafted for mangrove restoration
3. SDG Monitoring now includes marine ecosystem valuation indicators (2025)
4. Cambodia Climate Change Strategic Plan 2014–2023 (CCCSP)
5. Circular Economy Strategy and Action Plan (2022).

## Slide 6
Highlights of key activities at the sites to support the implementation of the SAP during 2023– April 2025
Local Consultations/meetings/trainings: Trainings held in Koh Kong and Kampot with 125 total participants
Research/Assessment Coastal vulnerability mapping and mangrove carbon stock reports published
Enforcement/patrolling Monthly patrols in Peam Krasaob PA improved compliance and mangrove protection
Public awareness raising and communication Outreach events held in coastal community reaching over 300 local people
Livelihood alternatives
Site: Preah Sihanouk, Kampot, Kep, and Koh Kong
Alternatives: Community-Based Natural Resource Management, Beekeeping, Eco-Tourism, Marine Tourism
Participants: Local communities, local entrepreneurs, tourists
Ecological/environment Monitoring Beekeeping and eco-tourism models introduced in Koh Kapik (22 households)
Summary of the progress in development of National TDA
National TDA outline completed with contributions from MoE, FiA, and academic institutions.
Data assembly started but hampered by inconsistent access and limited data standardization.
Next steps include a national indicator workshop and survey design to fill data gaps.

## Slide 7: Issues and Challenges
Lack of fund for mangrove restoration
Limited data on TDA, land-based pollution and coral reef health.
Late provide feedback/comments for technical Implementation report from regional or PCU
Lessons Learned
Early involvement of local authorities ensures better ownership and smoother implementation
Combining conservation with livelihoods builds trust and participation.

## Slide 8: Recommendations
Secure additional funding for mangrove restoration
Expand livelihood programs that align with habitat protection, such as sustainable aquaculture and eco-tourism.
Conclusions
Cambodia has demonstrated commitment to achieving SCS SAP goals through the establishment of protected areas, legal reforms, restoration projects, and strong stakeholder involvement. Backed by support from UN Environment, UNOPS, and national co-financing, the country has made progress in aligning with regional conservation targets.