## Slide 1
Implementing the Strategic Action Programme for THE SOUTH CHINA SEA AND GULF OF THAILAND (SCS SAP) Project
First Meeting of the Regional Scientific and Technical Committee (RSTC)
of the SCS SAP Project
17-19 October 2022, Bangkok, Thailand
SAP IMPLEMENTATION ACHIEVEMENTS 2008-2021
INDONESIA
MINISTRY OF ENVIRONMENT AND FORESTRY

## Slide 2: Presentation Outline
Introduction
Evaluation of Achievements
Mangroves: SAP Targets and Summary of Achievements
Coral Reefs: SAP Targets and Summary of Achievements
Seagrass: SAP Targets and Summary of Achievements
Wetlands: SAP Targets and Summary of Achievements
Issues and Challenges
Lessons Learned
Recommendations
Conclusions

## Slide 3: Introduction
In 2002 - 2008 Indonesia participated in the project phase I entitled "Reversing Environmental Degradation Trends in the South China Sea and Gulf of Thailand" implementing 4 ecosystem habitats namely Mangrove, Coral Reef, Sea grass, and Wetland, as well as in the second phase Indonesia committed to continuing activities on “Implementing the Strategic Action Program for the South China Sea and Gulf of Thailand (SCS SAP)”, as the lead agency, Indonesia will continue its involvement in the project.
From 2008 to 2021, there have been many developments in Indonesia that support the improvement of coastal ecosystems through various policies, legislation, field activities and also the formation of new institutions such as Coordinating Minister for maritime and investment (2015), and Rehabilitation Peat and Mangrove Rehabilitation Agency (2016).
Various changes that occur in government organizations in terms of structure, function, and authority have caused the progress of SCS SAP implementation in Indonesia to be a challenge in its implementation so that it is somewhat delayed compared to other countries.
In this presentation, Indonesia will present its national targets and achievements from 2008 to 2021.

## Slide 4
Evaluation of Achievements on Mangroves
Summary of the SAP targets for mangroves and achievements during 2008-2021
Regional output | SAP 2008 Targets (ha) | SAP target sites and achievements (ha) during 2008-2021 |  |  |  |  | 
 |  | Belitung | Angke Kapuk | Batu Ampar | Ngurah Rai | Bengkalis | Others*
Declaration of 57,400 ha of mangrove as National Parks and Protected Areas | 20,000 | 22,456.18 | 328 | 34,000 | 1,373.50 | 10,000 | Sembilang National Park (202.896,31 ha: mudflat 20,000 ha and mangrove forest 83.447.23 ha)
Designation and plans for the management of 166,600 ha of mangrove as non-conversion, sustainable use areas | 165,000 | - | - | 32,000 | - | 42,459 | Riau (40,000), Aceh (20,000) and Nort Sumatera (30,000),
Reform of laws and regulations for the sustainable use of 602,800 ha of mangrove forest | 490,800 | - | 328 | 32,000 | - | - | Aceh Province, Riau, South Sumatera, West Kalimantan Province (Production Forest > 600,000 ha)
Replanting of 21,000 ha of deforested mangrove land | 21,000 | 5,000 | 328 | 5,000 | 50 | 3,000 | North Sumatera (5,000), Riau and Riau Island Province (3,0000, Aceh (500), South Sumatera and Jambi (> 1000)
Biodiversity increased for 11,200 ha of mangrove forest via enrichment planting | 11,200 | 5,000 | 328 | 5,000 | 1,373.50 | - | Really in Jambi Province, Nort Sumatera also has implemented enrichment planting to increase biodiversity
Monitoring of management effectiveness | 57,400 | 22,456.18 | 328 | 34,000 | 1,373.50 | 10,000 | 
Notes: Highlights:
Government of Indonesia in National Rehabilitation Road-map has targeted to rehabilitate degraded mangrove area of 600.000 ha. In 2019 – 2024.
At 5 sites (Batu Ampar, Angke Kapuk, Ngurah Rai, Belitung, Bengkalis), the Government and the Parties have carried out mangrove management activities, including Forest Cover Monitoring, Capacity Building, Community Empowerment, and Training, as well as Law Enforcement.
Source of fund : National Budget, Corporate funds through CSR., Public funds., International Fund Assistance.
Partner Agencies : Other DGs at MOEF, MOMAF, Ministry of National Dev. Plan (BAPPENAS), BRIN, BRGM

## Slide 5
 | Regional Output | Sites | SAP Target (ha) | Achievement (ha) | Remarks
1.2.1 Management capacity (number/levels human resources, facilities and equipment, and sustainable financing mechanisms) built for 82 coral reef sites 1.2.2 Management approaches and policy, legal and institutional reforms (integrated, community-based, multiple use) improved at 82 coral reef sites 1.2.3 Management tools (licensing and permit systems, seasonal closures, zoning) developed and utilized to address key threats at priority sites 1.2.4 Established mechanism for monitoring management, ecological and socio-economic indicators at 82 sites [based on SAP results framework] |  | Anambas Bangka Belitung Karimata Senayang Lingga Barelang dan Bintan Natuna | 555. 88 | 30,328.58 | 
 |  |  | 371.25 | 2,475 | 
 |  |  | 198,16 | 1,321.08 | 
 |  |  | 8,561 | 59, 248.60 | 
 |  |  | 2,276.70 | 419,134.75 | 
 |  |  | 1,362.80 | 312,618 | 
 |  |  | 4,774.38 | 9,800 | 
 |  | TOTAL | 18.100 | 834,924 | 
Summary of the SAP targets for coral reefs and achievements during 2008-2021

## Slide 6
Evaluation of Achievements on Seagrass
Regional Output | SAP Targets 2008 (ha) | SAP targets per site (ha) |  |  |  |  | Achievement ha
 |  | Pengudang (North Bintan) | Berakit (East Bintan) | Mapur Island | Benan Island | Total | Bintan
1.3.1 Twenty seagrass areas totaling 26,036 ha under sustainable management with supporting laws and regulations | Pegudang dan Berakit (1,704) Mapor (312) (Benan Island (232) |  |  |  |  |  | 
1.3.2 Amended management plans for 7 existing MPAs with significant seagrass areas, to include specific seagrass-related management actions and policy, legal & institutional reforms |  | 500 | 1000 | 210 | 180 | 1,890 | n.a
1.3.3 Designation of 7 new Marine Protected Areas focusing on seagrass areas |  | 2 | 2 | 2 | 2 | 8 | 2600
1.3.4 Established mechanism for monitoring management, ecological and socio-economic indicators at 4 sites |  | 100 | 100 | 100 | 50 | 350 | n.a.
Target for management through the SCS SAP project | 2,248 | 602 ha | 1102 ha | 312 ha | 232 ha | 2,248 | 2600
Notes: Note : 2600 ha based on the designation as marine conservation area / KKPD

## Slide 7
Evaluation of Achievements on Coastal Wetlands
Summary of achievements on wetland management (ha) in implementing the SAP target at priority sites during 2008-2021 in Indonesia
Regional outputs | Target National SAP | Achievement Sembilang
1.4.1 Integrated management plans developed and under implementation for at least 2 lagoons (21,818 ha), 10 estuaries (639,418 ha), 5 tidal flats (96,903 ha), 1 peat swamp (45,700 ha) and 1 non-peat swamp (9,808 ha) | 387,500 ha | 267,592 ha. (Designation Sembilang as National Park 2019)
1.4.2 Declaration of wetland areas with protection status (i.e. non-hunting area, nature reserves, protected areas, Ramsar Sites) |  | Indonesia’s Ramsar site (2011) East Asian-Australasian Flyway Network site (2012) National Strategic Area (2017) Man and Biosphere Reserve site (2018) Tiger Conservation Landscape site
1.4.3 Adoption of a regional monitoring scheme and its national implementation |  | Maintain mudflat as primary habitat for migratory waterbirds in Berbak – Sembilang National Park

## Slide 8: Issues and Challenges
Data and information are generally spread across various institutions, it is necessary to strengthen among institutions coordination in order to obtain accurate data and information .
Coastal ecosystems are threatened by land conversion and illegal activities, increasing economic activity poses a threat to coastal ecosystems such as infrastructure development, aquaculture, illegal logging of mangrove forests etc. Activities need to be directed towards environmentally friendly and sustainable behavior, developing alternative livelihoods, and also need to consider ecosystems in development plans
Marine pollution from both land-based and sea-based i.e. marine litter and micro plastic, sedimentation, oil spill. With good waste management on land, it will reduce waste pollution in the sea. Increased surveillance at sea needs to be done to prevent illegal marine pollution
Lack of public awareness of ecosystem functions, it is necessary to raise awareness through capacity building and education .
Lessons Learned
The involvement of stakeholders from the beginning (Central and local government, State-owned enterprises, private sectors, community groups, NGOs, Universities) to support the program in terms of thought and financially is very important for the success of the program.
To implement the program, it is necessary to incorporate local knowledge and practices into management plans and legislations.
Establishment of groups for patrols or watchers by volunteers to supervise activities around the area to prevent damage.
Conservation should be implemented not only through community based management but should also be prepared based on scientific approach.

## Slide 9: Recommendations
Coordination among agencies and with local governments needs to be carried out, considering the data and information scattered across various agencies, for that reason the formation of the NTWG (National Technical Working Group) in the implementation of SCS-SAP becomes a forum to strengthen coordination in providing the desired data and information.
MOEF will cooperate with the appointed SEA (in this case CCMRS-IPB) to further accelerate the implementation process of SCS-SAP which is relatively lagging behind other participating countries.
Conclusions
Indonesia's SCS-SAP implementation targets from 2008 – 2021 are some have been achieved and even exceeded, but on the other hand there are several targets that have not been achieved optimally.
To achieve the SCS-SAP target, it is not possible to rely on the government budget alone, but requires the role of all stakeholders (local government, private sectors, foundations, NGOs, etc.) through cooperation in the implementation of activities.