## Slide 1
Implementing the Strategic Action Programme for THE SOUTH CHINA SEA AND GULF OF THAILAND (SCS SAP) Project
First Meeting of the Regional Scientific and Technical Committee (RSTC)
of the SCS SAP Project
17-19 October 2022, Bangkok, Thailand
SAP IMPLEMENTATION ACHIEVEMENTS 2008-2021
[Philippines]
[Department of Environment and Natural Resources
Biodiversity Management Bureau]

## Slide 2: Presentation Outline
Introduction
1. Evaluation of Achievements
Mangroves: SAP Targets and Summary of Achievements
Coral Reefs: SAP Targets and Summary of Achievements
Seagrass: SAP Targets and Summary of Achievements
Wetlands: SAP Targets and Summary of Achievements
2. Issues and Challenges
3. Lessons Learned
4. Recommendations

## Slide 3: Introduction
The Philippines was one of the 7 participating countries in the United Nations Environment Programme (UNEP) implemented project entitled “Reversing Environmental Degradation Trends in the South China Sea and Gulf of Thailand” which supported seven riparian countries of the South China Sea through a GEF-International Waters prescribed TDA-SAP process from 2002 to 2008.
The Philippines participated in the formulation of the SCS SAP-UNEP ProDoc which was endorsed by the Philippine GEF Focal Point.
UNOPS provided the Philippines support during the Inception Phase through a National Technical Adviser who assisted DENR BMB in preparing National Implementation Report (NIR) for project’s 4 target habitats as well as in the preparation and facilitation of the Project Cooperation Agreement (PCA) which was the first signed by UNOPS last August 19, 2022
From 2008 to 2021, prior to the Implementation Phase of the current SCS SAP Project, the Philippines has implemented numerous projects and delivered on the country’s commitments to the SCS SAP for all of the 4 target habitats

## Slide 4
Component | National SAP Target (hectare) | Achievement (hectare) | Implementing Agencies and Partners | Co-Financing (US$)
Mangrove | 5,631 | 13,001 | PCSD, NGP, LAWIN .DENR Field Offices etc. | 3,755,778.75
Coral Reefs | 12,500 | 19,193 | LGUs, Greenfins Implementation,Integrated Coastal Resources Management Program (ICRMP), DENR Field Offices etc. | 1,678,251.63
Seagrass | 12,500 | 13,090 | Greenfins Implementation, BBBIDA MPAN, CMEMP, DENR Field offices etc. | 232,963.61
Wetlands | 54,515 | 240,994 | MPMPC, DENR- NGP, Manila Bay Fund, SBMCHEA, DENR Field offices etc. | 219,391.34
PCSD: Palawan Council for Sustainable Development; NGP: National Greening Program; LAWIN: Landscape and Wildlife Indicator; BBBIDA MPAN: Marine Protected Area; CMEMP: Coastal and Marine Ecosystems Management Program; SBMCHEA: Sasmuan Bangkung MNalapad Critical Habitat and Ecotourism Area

## Slide 5: Evaluation of Achievements
Mangroves SAP Targets and Summary of Achievements
Regional Outputs | National SAP Targets (hectare) | Summary of Achievements |  |  |  |  | Total (hectare)
 |  | Busuanga (hectare) | Coron (hectare) | San Vicente (hectare) | Ulugan (hectare) | Quezon (hectare) | 
1.1.1 Declaration of 57,400 ha of mangrove as National Parks and Protected Areas | 631 | 755 | 2,224 | 907.71 | 789 | 1,616 | 6,059
1.1.2 Designation and plans for the management of 166,600 ha of mangrove as non-conversion, sustainable use areas* |  |  |  |  |  |  | 
1.1.3 Reform of laws and regulations for the sustainable use of 602,800 ha of mangrove forest | 2,000 | 755 | 2,224 | 907.71 | 789 | 1,616 | 6,059
1.1.4 Replanting of 21,000 ha of deforested mangrove land | 2,000 | 177 | 279 | 204 | 180 |  | 784
Notes: NGP sites actual hectarage via enrichment planting
ECAN

## Slide 6: Evaluation of Achievements
Mangroves SAP Targets and Summary of Achievements
Regional Outputs | National SAP Targets (hectare) | Summary of Achievements |  |  |  |  | Total (hectare)
 |  | Busuanga (hectare) | Coron (hectare) | San Vicente (hectare) | Ulugan (hectare) | Quezon (hectare) | 
1.1.5 Biodiversity increased for 11,200 ha of mangrove forest via enrichment planting | 1,000 | 32 | 66.78 | 0 | 0 | 0 | 98.78
1.1.6 Established mechanism for monitoring management, ecological and socio-economic indicators at 26 sites [based on SAP results framework |  |  |  |  |  |  | 
TOTAL | 5,631 | 2,551 | 5242 | 1,789 | 1,841 | 3551 | 13,000.78
Notes: NGP sites actual hectarage via enrichment planting

## Slide 7
Regional Outputs | Summary of Co-financing, Projects, and Partners |  |  |  |  | Total (Philippine Peso)
 | Busuanga | Coron | San Vicente | Ulugan | Quezon | 
 | (Philippine Peso) |  |  |  |  | 
1.1.1 Declaration of 57,400 ha of mangrove as National Parks and Protected Areas | 250,000 (PASA) | 250,000 (PASA) | 250,000 (PASA) | 250,000 (PASA) | 250,000 (PASA) | 1, 250, 000.00
 | ECAN Management Plan; PCSD PASA for Palawan (PP 2152) - | ECAN Management Plan; PCSD PASA for Palawan (PP 2152) | PASA for Palawan (PP 2152) | PASA for Palawan (PP 2152) |  | 
1.1.2 Designation and plans for the management of 166,600 ha of mangrove as non-conversion, sustainable use areas* | 1,000,000.00 (ECAN Formulation and Updating) | 1,000,000.00 (ECAN Formulation and Updating) | 1,000,000.00 (ECAN Formulation and Updating) | 1,000,000.00 (ECAN Formulation and Updating) | 1,000,000.00 (ECAN Formulation and Updating) | 5,000,000.00
 | ECAN Management Plan by PCSD | ECAN Management Plan by PCSD | ECAN Management Plan by PCSD | ECAN Management Plan by PCSD | ECAN Management Plan by PCSD | 
PASA: Protected Area Suitability Assessment ; ECAN: Environmentally Critical Areas Network PCSD: Palawan Council for Sustainable Development; PP: Presidential Proclamation
Notes: Actual funding support, other projects which can be accounted as cofinancing
Fieldwork for ECAN Plan - 30,000 * 6 days = 180,000.00
Salary - 40,000 * 6 = 240,000.00
Meetings/workshops = 80,000.00
TOTAL: 500,000.00
PCSDS:Enforcement - 20,000 k for 5 people // twice enforcement operations including logistical costs (i.e., boat and fuel) * 1.2 M
TEV - 20,000 * 12 = 240,000
Meals and other miscellaneous expenses =
1.5 M
21M - 14 years
PENRO/CENRO CORON=480,000/YR*14=6,720,000.00/2 = 3,360,000.00
CENRO ULUGAN AND QUEZON = 1,006,000*14 = 14, 084,000
San Vicente= 616,500 *14 = 8,631,000

## Slide 8
Regional Outputs | Summary of Co-financing, Projects, and Partners |  |  |  |  |  | Total (Philippine Peso)
 | Busuanga | Coron | San Vicente | Ulugan |  | Quezon | 
 | (Philippine Peso) |  |  |  |  |  | 
1.1.3 Reform of laws and regulations for the sustainable use of 602,800 ha of mangrove forest | 24,360,000 | 24,360,000 | 29,631,000 | 35,084,000 | 35,084,000 |  | 148,519,000.00
 | Enforcement | Enforcement | Enforcement | Enforcement | Enforcement |  | 
1.1.4 Replanting of 21,000 ha of deforested mangrove land | 5,931,000 | 8,517,625 | 4,290,000 | 2,880,000 | 10,744,435 |  | 32,363,060.00
 | Mangrove and Beach Forest Development Program CY 2015 National Greening Program CY 2011-2021 | Mangrove and Beach Forest Development Program CY 2015,2018 National Greening Program CY 2011-2021 | Mangrove and Beach Forest Development Program CY 2015 National Greening Program CY 2011-2021 | Mangrove and Beach Forest Development Project CY 2015 National Greening Program CY 2011-2021 | National Greening Program CY 2011-2021 |  | 
Notes: Actual funding support, other projects which can be accounted as cofinancing
Fieldwork for ECAN Plan - 30,000 * 6 days = 180,000.00
Salary - 40,000 * 6 = 240,000.00
Meetings/workshops = 80,000.00
TOTAL: 500,000.00
PCSDS:Enforcement - 20,000 k for 5 people // twice enforcement operations including logistical costs (i.e., boat and fuel) * 1.2 M
TEV - 20,000 * 12 = 240,000
Meals and other miscellaneous expenses =
1.5 M
21M - 14 years
PENRO/CENRO CORON=480,000/YR*14=6,720,000.00/2 = 3,360,000.00
CENRO ULUGAN AND QUEZON = 1,006,000*14 = 14, 084,000
San Vicente= 616,500 *14 = 8,631,000

## Slide 9
Regional Outputs | Summary of Co-financing, Projects, and Partners |  |  |  |  | Total Philippine Peso
 | Busuanga | Coron | San Vicente | Ulugan | Quezon | 
 | Philippine Peso |  |  |  |  | 
1.1.5 Biodiversity increased for 11,200 ha of mangrove forest via enrichment planting | 1,904,000.00 Enrichment Planting under the CMEMP (2018) | 3,973,410.00 Yolanda Rehabilitation and Reconstruction Program (2018) | 0 | 0 | 0 | 5,877,410
1.1.6 Established mechanism for monitoring management, ecological and socio-economic indicators at 26 sites | LAWIN Forest Biodiversity Protection System and NGP maintenance and protection monitoring | LAWIN Forest Biodiversity Protection System and NGP maintenance and protection monitoring | PCSDS Ecological Monitoring (2021) LAWIN Forest Biodiversity Protection System and NGP maintenance and protection monitoring | PCSDS Ecological Monitoring (2014) LAWIN Forest Biodiversity Protection System and NGP maintenance and protection monitoring | PCSDS Ecological Monitoring (2015) LAWIN Forest Biodiversity Protection System and NGP maintenance and protection monitoring | 
LAWIN: Landscape and Wildlife Indicator; NGP: National Greening Program
Notes: Field validate, the data submitted and reflected
Ulugan: 1,344,000 (Brgy Bahile) (70 ha) + 141,000 (Brgy. Buenavista) (30 ha) + 1,395,000 (Brgy. Tagabenit) (80 ha) = 2,880,000
CENRO ROXAS (SAN VICENTE) = 4,000,000

## Slide 10: Evaluation of Achievements
Coral Reefs SAP Targets and Summary of Achievements
Regional Outputs | National SAP Targets/ Managed in 2008 (hectare) | Summary of Achievements |  |  |  | Total (hectare)
 |  | Masinloc Zambales (hectare) | El Nido, Palawan (hectare) | Bolinao/ Lingayen Gulf (hectare) | Batangas, Maricaban Strait (hectare) | 
1.2.1 Management capacity (number/levels human resources, facilities and equipment, and sustainable financing mechanisms) built for 46 coral reef sites | 12,500/ 2,390 | 1499.5 (SAPA) | 3116.61 RA 11038 Management Plan | 90.742 | 113.71 Bantay Dagat; Outrigerred patrol boats; Monitoring equipment | 4,820.56
 |  | 1499.5 (MEAT, METT, BAMS CME) | 3116.61 METT, BAMS, BMS | 90.742 | 113.71 CRM Code, Verde Island Passage Framework | 4,820.56
1.2.2 Management approaches and policy, legal and institutional reforms (integrated, community-based, multiple use) improved at 46 coral reef sites |  |  |  |  |  | 
SAPA: Special Use Agreement in Protected Areas; MEAT: Management Effectiveness Assessment Tool METT: Management Effectiveness Tracking Tool BAMS: Biodiversity Assessment and Monitoring System BMS: Biodiversity Monitoring System
Notes: 1.2.2. Masinloc (ENIPAS,
ENTRMPA
1.2.3. Management tools
check PAMP for zoning
MEAT, METT, check seasonal closures (PGENRO for Batangas)

## Slide 11: Evaluation of Achievements
Coral Reefs SAP Targets and Summary of Achievements
Regional Outputs | National SAP Targets/ Managed in 2008 (Hectare) | Summary of Achievements |  |  |  | Total (hectare)
 |  | Masinloc Zambales (Hectare) | El Nido, Palawan (Hectare) | Bolinao/ Lingayen Gulf (Hectare) | Batangas, Maricaban Strait (Hectare) | 
1.2.3 Management tools (licensing and permit systems, seasonal closures, zoning) developed and utilized to address key threats at priority sites | 12,500/ 2,390 | 1499.5 (SAPA) | 3116.61 RA 11038 Management Plan | 90.742 | 113.71 (Seasonal closures; Water use zoning; MPA network) | 4,821
 |  | 1499.5 (MEAT, METT, BAMS CME) | 3116.61 (METT, BAMS, BMS) | 90.742 | 113.71 (MEAT; Regular patrol and monitoring by Bantay Dagat) | 4,730
1.2.4 Established mechanism for monitoring management, ecological and socio-economic indicators at 46 sites |  |  |  |  |  | 
TOTAL | 12,500/ 2,390 |  |  |  |  | 
SAPA: Special Use Agreement in Protected Areas; MEAT: Management Effectiveness Assessment Tool METT: Management Effectiveness Tracking Tool BAMS: Biodiversity Assessment and Monitoring System BMS: Biodiversity Monitoring System
Notes: 1.2.2. Masinloc (ENIPAS,
ENTRMPA
1.2.3. Management tools
check PAMP for zoning
MEAT, METT, check seasonal closures (PGENRO for Batangas)

## Slide 12
Regional Outputs | Summary of Co-financing, Projects, and Partners |  |  |  | Total (Philippine Peso)
 | Masinloc Zambales | El Nido, Palawan | Bolinao/ Lingayen Gulf | Batangas, Maricaban Strait | 
 | Philippines Peso |  |  |  | 
1.2.1 Management capacity (number/levels human resources, facilities and equipment, and sustainable financing mechanisms) built for 46 coral reef sites | 21,010,000.00 | 65,055,351.70 |  |  | 86,065,351
 | (Operational cost for the Protected Area Management Office including the maintenance of the equipment Development Partner: Funding for meetings and other activities, training) | Greenfins Implementation; Diving; Cap Building on Coral Reef Assessment; IPAF, Boat Patrol |  | Bantay dagat (30) training and deputization (PHP 300,000); outrigered patrol boats (5 Mabini PHP 680,000; 2 Tingloy PHP 400,000);SCUBA diving certification for bantay dagat (PHP 180,000); Bantay Dagat Headquarters (Mabini and Tingloy) PHP 400,000; Monitoring Equipment (e.g., Diving Equipment, Cellphones, Radios, Uniforms, Lights etc.) (PHP 300,000) | 
Notes: El Nido = Greenfins: 2020- 2021 (2 years) = 520,000
CRM Personnel (Diving) : 12 trained divers* 30,000 = 360,000 (Open-water)
2 trained divers *30,000 = 60,000 (advance)
Cap Building on Coral Reef Assessment and Monitoring = 25,000
Diving Gears: 300,000
IPAF: 2015-2021 = 103,564.50+57,873+165,357+3,645,180.35+40,464,015.00+10,165,920.00+3,550,441.83=Php 58,150.351.70
Boat: 300,000 (2018)
Boat Maintenance (2018-2021)= 50,000/year * 4= 200,000
PAMO Maintenance and Repair = 4,900,000
Policy/Management Plan: PAMP/GMP= 40,000/PAMB Meeting * 2 = 80,000 * 2 Management Plan updating ( 160,000)
Grand total: Php 65,055,351.70
USD 1,265,914.60
MOBPLS (21,010,000)
10staff (12M)
Pamo (2.5M)
equipment (3M)
Motorcycle 2016 (100k)
Multicab 2016 (400k)
Compressor 600k
diving gears with tanks 700k
H2o checker (400k*2)
diving training (120k=13*20=380k) 30k, cap building 500k\
IPAF
Partners may financing (cost)

## Slide 13
Regional Outputs | Summary of Co-financing, Projects, and Partners |  |  |  | Total (Philippines Peso)
 | Masinloc Zambales | El Nido, Palawan | Bolinao/ Lingayen Gulf | Batangas, Maricaban Strait | 
 | Philippine Peso |  |  |  | 
1.2.2 Management approaches and policy, legal and institutional reforms (integrated, community-based, multiple use) improved at 46 coral reef sites | 20,980,000.00 | 160,000 |  |  | 21,140,000
 | Integrated Coastal Resources Management Program (ICRMP); | GMP and PAMP |  | CRM Code; Verde Island Passage Framework | 
1.2.3 Management tools (licensing and permit systems, seasonal closures, zoning) developed and utilized to address key threats at priority sites |  |  | Php 50,000 |  | 50,000
 | Giant Clam Seeding (Tridacna gigas) at Taclobo Farm MPA inside MOBPLS:LGU,UP-MSI Installation of Artificial Coral Reef;MPPCL | Resolution Adopting the PAMP; Presence of Buoy; SAPA; Seasonal Closure for Grouper; | CMEMP- Baseline resource inventory; DENR | Seasonal closures; Water use zoning; MPA network ($200,000) | 
CRM: Coastal Resource Management; GMP: General Management Plan; PAMP: Protected Area Management Plan; LGU: Local Government Unit
Notes: El Nido = Greenfins: 2020- 2021 (2 years) = 520,000
CRM Personnel (Diving) : 12 trained divers* 30,000 = 360,000 (Open-water)
2 trained divers *30,000 = 60,000 (advance)
Cap Building on Coral Reef Assessment and Monitoring = 25,000
Diving Gears: 300,000
IPAF: 2015-2021 = 103,564.50+57,873+165,357+3,645,180.35+40,464,015.00+10,165,920.00+3,550,441.83=Php 58,150.351.70
Boat: 300,000 (2018)
Boat Maintenance (2018-2021)= 50,000/year * 4= 200,000
PAMO Maintenance and Repair = 4,900,000
Policy/Management Plan: PAMP/GMP= 40,000/PAMB Meeting * 2 = 80,000 * 2 Management Plan updating ( 160,000)
Grand total: Php 65,055,351.70
MOBPLS 10staff (12M)
Pamo (2.5M)
equipment (3M)
Motorcycle 2016 (100k)
Multicab 2016 (400k)
Compressor 600k
diving gears with tanks 700k
H2o checker (400k*2)
diving training (120k=13*20=380k) 30k, cap building 500k
= 20,980,000.00
IPAF
Partners may financing (cost)

## Slide 14
Regional Outputs | Summary of Co-financing, Projects, and Partners |  |  |  | Total Philippine Peso
 | Masinloc Zambales | El Nido, Palawan | Bolinao/ Lingayen Gulf | Batangas, Maricaban Strait | 
 | Philippine Peso |  |  |  | 
1.2.4 Established mechanism for monitoring management, ecological and socio-economic indicators at 46 sites | 7,645,000.00 |  |  |  | 7,645,000
 | BMS, BAMS, Carrying Capacity Study, METT, MEAT |  |  | MEAT; Regular patrol and monitoring by Bantay Dagat | 
SAPA: Special Use Agreement in Protected Areas; MEAT: Management Effectiveness Assessment Tool METT: Management Effectiveness Tracking Tool BAMS: Biodiversity Assessment and Monitoring System BMS: Biodiversity Monitoring System
Notes: El Nido: PA Management Plan 40,000/PAMB Meeting * 2 = 80,000 * 2 Management Plan updating= Php 160,000.00
COTS extraction (2021)= Fuel 20,000*2=40,000/month *12=Php 480, 000.00
Pontoon= Php 1,600,000.00
15 pcs Mooring Buoy (2020-2021)=1,600,000+980,000=Php 2,580,000.00
Grand total: Php 4,820,000.00
1.2.4 Car Cap = 5,500,000
BMS = 250,000*8 = 2,000,000 (2013)
MEAT = 100,000
METT= 45,000
MOBPLS
Giant clam (700 clams) 700k (1M)
ARs (300k)
Meetings PAMB (150k per year since 2010)= 1.65M
MEAT/METT (2 meetings) 100k =200k
BAMS (4 years * 400k) 1.6M
BMS (4 years * 80k) =

## Slide 15: Evaluation of Achievements
Seagrass SAP Targets and Summary of Achievements
Regional Outputs | National SAP Targets (ha) | Summary of Achievements |  |  |  | Total (ha)
 |  | Cape Bolinao, Pangasinan (ha) | Looc Lubang, Occidental Mindoro (ha) | Masinloc, Zambales (ha) | El Nido, Palawan (ha) | 
1.3.1 Twenty one seagrass areas under sustainable management with supporting laws and regulations | 12,500 | 60 BBBIDA MPAN MOA s 2018 | 1,493 Joint Ordinance No. 01, s 2010 | 813.29 RA 11038 (ENIPAS Act), s 2018 Seasonal Closure Municipal Ordinance | 513.2 | 2,879.49
BBBIDA: MPAN:Marine Protected Areas; ENIPAS: Expanded National Integrated Protected Area Systems Act
Notes: 513.2 ha of seagrass within El Nido-Taytay Managed Resource Protected Area was declared as part of the NIPAS thru the Presidential Proclamation 132, s 1998)

## Slide 16: Evaluation of Achievements
Seagrass SAP Targets and Summary of Achievements
Regional Outputs | National SAP Targets (ha) | Summary of Achievements |  |  |  | Total
 |  | Cape Bolinao, Pangasinan (ha) | Looc Lubang, Occidental Mindoro (ha) | Masinloc, Zambales (ha) | El Nido, Palawan (ha) | 
1.3.2 Amended management plans for 7 existing MPAs with significant seagrass areas, to include specific seagrass-related management actions and policy, legal and institutional reforms | 12,500 | 60 Strategic management plan for BBBIDA MPAN | 1,493 Looc-Lubang MPA Plan 2010-2016 | 813.29 MOBR Management Plan 2005-2015 Updated management plan (2022-2032) | 513.2 General Management Plan (2007-2011) General Management Plan (2012-2017) Updated and approved PAMP for 2020-2029 | 3,574.63

## Slide 17: Evaluation of Achievements
Seagrass SAP Targets and Summary of Achievements
Regional Outputs | National SAP Targets | Summary of Achievements |  |  |  | Total
 |  | Cape Bolinao, Pangasinan (ha) | Looc Lubang, Occidental Mindoro (ha) | Masinloc, Zambales (ha) | El Nido, Palawan (ha) | 
1.3.3 Designation of 7 new Marine Protected Areas focusing on seagrass areas identified in the prioritized listings of the SCS Project | 12,500 | 60 BBBIDA MPAN MOA s 2018 | 1,493 Joint Ordinance No. 01, s 2010 | 813.29 RA 11038 (ENIPAS Act), s 2018 | 0 | 2,366.29
1.3.4 Established mechanism for monitoring management, ecological and socio-economic indicators at 21 sites |  | 60 Patrolling activities within the seagrass reserve | 1,493 MEAT, FishMarK | 813.29 BAMS/BMS for coastal and marine, METT | 513.2 BAMS/BMS for coastal and marine, METT (2015, 2018), MEAT (2020), SEAMS (2018) | 3,574.63

## Slide 18
Regional Outputs | Summary of Co-financing, Projects, and Partners |  |  |  | Total
 | Cape Bolinao, Pangasinan | Looc-Lubang, Occidental Mindoro | Masinloc, Zambales | El Nido, Palawan | 
 | Philippine Peso |  |  |  | 
1.3.1 Twenty one seagrass areas under sustainable management with supporting laws and regulations | 200,000.00 | 100,000.00 | 400,000.00 | not applicable | 700,000
 | Series of workshops/meetings for the formal BBBIDA MPAN establishment | Series of workshops/meetings for the formal establishment of the MPA within Looc-Lubang | Conduct of Protected Area Suitability Assessment (PASA) for the legislation of the MPA Series of meetings/consultation workshops for its legislation | ENTMRPA was proclaimed as a Protected Area in 1998. | 
1.3.2 Amended management plans for 7 existing MPAs with significant seagrass areas, to include specific seagrass-related management actions and policy, legal and institutional reforms | 150,000.00 | 150,000.00 | 667,000.00 | 1,160,000 | 2,127,000
 | series of meetings and workshops for the drafting of the strategic management plan (BBBIDA MPAN) | series of meetings and workshops for the drafting of the Looc-Lubang MPA plan | series of meetings and workshops for the amendment of the MPA Plan | series of meetings and workshops for the drafting of the General Management Plan (2007-2022) (3 PAMP) | 
Notes: PAMP/GMP= 40,000/PAMB Meeting * 2 = 80,000 * 2 Management Plan updating ( 160,000)
USAID Protect Wildlife and MFC = approximately 1 Million

## Slide 19
Regional Outputs | Summary of Co-financing, Projects, and Partners |  |  |  | Total
 | Cape Bolinao, Pangasinan | Looc-Lubang, Occidental Mindoro | Masinloc, Zambales | El Nido, Palawan | 
 | Philippine Peso |  |  |  | 
1.3.3 Designation of 7 new Marine Protected Areas focusing on seagrass areas identified in the prioritized listings of the SCS Project | 200,000.00 | 100,000.00 | 400,000.00 | not applicable | 700,000
 | Series of workshops/meetings for the formal BBBIDA MPAN establishment | Series of workshops/meetings for the formal establishment of the MPA within Looc-Lubang | Conduct of Protected Area Suitability Assessment (PASA) for the legislation of the MPA Series of meetings/consultation workshops for its legislation | ENTMRPA was proclaimed as a Protected Area in 1998. | 
1.3.4 Established mechanism for monitoring management, ecological and socio-economic indicators at 21 sites | 50,000 | 200,000.00 | 1,500,000.00 | 7,645,000 | 9,395,000
 | Resource inventory funded by the CMEMP | Conduct of MEAT and fishMARK | Annual monitoring of the seagrass area under the CMEMP Capacity building on SCUBA diving; DENR-CMEMP | Conduct of carrying capacity of El Nido (2019) BAMS and BMS for coastal and marine ecosystems METT | 
Notes: Car Cap = 5,500,000
BMS = 250,000*8 = 2,000,000 (2013)
MEAT = 100,000
METT= 45,000

## Slide 20: Evaluation of Achievements
Wetlands SAP Targets and Summary of Achievements
Regional Outputs | National SAP Targets | Summary of Achievements |  |  | Total
 |  | Malampaya Sound | Maragondon River Estuary | Manila Bay Tidal Flats | 
 |  | Hectares |  |  | 
1.4.1 Integrated management plans developed and under implementation | 54,515 | 52,112 (GMP 2012- 2017; PAMP 2018- 2028) | 37,500 Ternate Marine Park MP 2020-22; MPPMNGPL MP 2017-21 | 1,343 Development of MBSDMP due for implementation; MBCS Operational Plan, MB Oil Spill Contingency Plan, Coastal Use Zoning Plan | 92,955
1.4.2 Declaration of wetland areas with protection status (i.e. non-hunting area, nature reserves, protected areas, Ramsar Sites). |  | 52,112 (NIPAS Act) Presidential Proclamation 342 s2000 | 37,500 (Ordinance No. 2 S-5011 Maragondon River mouth as MPA) | 3912 (SBMCHEA as CH; SPCW as Ramsar Site; LPPWP as PA; Ordinance No. 04 S.2011 Tanza as Marine Tree Park; BWNP- CB Ecotourism Zone ) | 93,524
TOTAL | 54,515 |  |  |  | 
Notes: *MPPMNGPL - Mts. Palay-Palay Mataas na Gulod Protected Landscape Management Plan
MBSDMP - Manila Bay Sustainable Development Master Plan
BWNP- Balanga Wetland and Nature Park
Sasmuan (3667 ha) + LPPWP (181)= approx 3848 ha.

## Slide 21: Evaluation of Achievements
Wetlands SAP Targets and Summary of Achievements
Regional Outputs | National SAP Targets | Summary of Achievements |  |  | Total
 |  | Malampaya Sound | Maragondon River Estuary | Manila Bay Tidal Flats | 
 | (hectares) |  |  |  | 
1.4.3 Adoption of a regional estuary monitoring scheme and its national implementation [based on SAP results framework] | 54,515 | 54,515 Seaborne patrolling, LAWIN |  |  | 54,515
TOTAL | 5415 |  |  |  | 240,994
Notes: *Note. National guidelines for monitoring wetlands are also in place (BMB Technical
Bulletin No. 2019-06: Inland Wetlands and Terrestrial Caves: Technical Guide on
Biodiversity Assessment and Monitoring System; and BMB Technical Bulletin No. 2019-04:
Technical Guide on Biodiversity Assessment and Monitoring System for Coastal and Marine
Ecosystem).

## Slide 22
Regional Outputs | Summary of Co-financing, Projects, and Partners |  |  | Total
 | Malampaya Sound | Maragondon River Estuary | Manila Bay Tidal Flats | 
 | Philippine Peso |  |  | 
1.4.1 Integrated management plans developed and under implementation for at least 3 lagoons (26,818 ha), 9 estuaries (614,680 ha), 5 tidal flats (96,903 ha), 1 peat swamp (45,700 ha) and 1 non-peat swamp (9,808 ha) and associated policy, legal and institutional reforms | PHP6,848,521 |  | PHP 4,426,000 | 11,274,521
 | Bato Multi-Purpose Cooperative;DENR-CARP Malampaya Pancol Multi-Purpose Cooperative (MPMPC) Biodiversity Partnership Project; UNEP-GEF Construction of Small Water Impounding Structure;DENR | Mangrove Planting | Following are some selected Projects in Manila Bay. Please refer to Wetlands NIR for a more comprehensive list of projects Mangrove Rehabilitation Project; Manila Bay Fund Assessment of the proposed silt containment area through bathymetric survey; Manila Bay Fund Mangrove Planting;BMB Mangrove planting (under NGP) area turned over in 2019; DENR- NGP Workshop on the formulation of Sasmuan Bankung Malapad Critical Habitat and Ecotourism Area (SBMCHEA) Business Plan Workshop on the formulation of Lubao Bamboo Hub and Eco Park Management Plan Workshop on the formulation of Sasmuan Bankung Malapad Critical Habitat and Ecotourism Area (SBMCHEA) Business Plan | 

## Slide 23
Regional Outputs | Summary of Co-financing, Projects, and Partners |  |  | Total
 | Malampaya Sound | Maragondon River Estuary | Manila Bay Tidal Flats | 
 | Philippine Peso |  |  | 
1.4.2 Declaration of wetland areas with protection status (i.e. non-hunting area, nature reserves, protected areas, Ramsar Sites). | not applicable |  |  | 
 | not applicable |  |  | 
1.4.3 Adoption of a regional estuary monitoring scheme and its national implementation [based on SAP results framework] | 10,739,000 |  |  | 10,739,000
 | Seaborne patrolling, LAWIN, BMS |  |  | 
Notes: Seaborne patrolling: 2008 -2021(14 years) = 3 Forest Rangers (14,000) *3 *12 = 504,000 *14 = 7,056,000
LAWIN: 2017 - 2021 (5 years) = 14,000 *2 *12 = 336,000* 5= 1,680,000
BMS: 2014-2021 (8 years)= 250,000 * 8 = 2,000,000

## Slide 24
Component | National SAP Target (hectare) | Achievement (hectare) | Implementing Agencies and Partners | Co-Financing (US$)
Mangrove | 5,631 | 13,001 | PCSD, NGP, LAWIN .DENR Field Offices etc. | 3,755,778.75
Coral Reefs | 12,500 | 19,193 | LGUs, Greenfins Implementation,Integrated Coastal Resources Management Program (ICRMP), DENR Field Offices etc. | 1,678,251.63
Seagrass | 12,500 | 13,090 | Greenfins Implementation, BBBIDA MPAN, CMEMP, DENR Field offices etc. | 232,963.61
Wetlands | 54,515 | 240,994 | MPMPC, DENR- NGP, Manila Bay Fund, SBMCHEA, DENR Field offices etc. | 219,391.34

## Slide 25: Issues and Challenges
Limited fund to support the implementation of activities contributing to the SCS SAP Regional Outputs;
Weak enforcement of easement regulations and foreshore policies resulting to lack of or premature issuances of certifications to uncontrolled reclamation projects, development activities/economic expansion;
Lack of cooperation of some local government units in the implementation of environment related programs;
Lack of personnel with expertise in coastal and marine in DENR field offices;
Inappropriate site selection in planting;
Weak consideration of biodiversity concerns in the environmental impact system of development projects along intertidal wetlands;

## Slide 26
Lessons Learned and Best Practices
Regular consultation and monitoring with the concerned agencies (like DENR, PCSD and academe) in maintaining the proactive participation of a broad range of stakeholders including local communities in achieving targets under mangrove component.
Most notable were the establishment of protected areas covering coral reefs with a multi-sectoral management board, promoting stewardship among stakeholders including resource use management and regulations, and sustainable financing mechanisms in the form of user’s fee;
Some of the best practices identified include the implementation of seasonal closure for fishing activities to maintain and ensure the conservation of fish Stocks, the participation of selected sites in the established Marine Protected Area networks, which were initiated and managed by respective local government units, and the strong collaboration between the national and local governments with their key stakeholders in the implementation of various programs

## Slide 27: Recommendations
Although the SEA will be planning and working under the assumption that the end date of the project will be in June 2024, the low level of funding allocation will be a serious challenge. To address this challenge, BMB will:
Explore co-financing opportunities with partners and institutions including local government units that have mandates, programs, and projects that are aligned with the SCS SAP Project targets;
Internally, since the SCS SAP Project is well aligned with the DENR-BMB’s Coastal and Marine Ecosystems Management Program (CMEMP) which aims to achieve the effective management of the country’s coastal and marine ecosystems to increase their ability to provide ecological goods and services for human wellbeing, BMB may consider identifying projects and activities that will support SCS SAP implementation and allocate internal funds in its next round of work and financial planning.
As the project’s Specialized Executing Agency (SEA), the BMB shall endeavor to act as an effective catalyst in creating genuine partnerships among members of the project’s working bodies (e.g., NTWG and National Committees) to guide and support the partners in executing their tasks that will contribute to the achievement of the project’s targets.

## Slide 28
Conclusions
The SCS SAP Project is well aligned with the DENR-BMB’s Coastal and Marine Ecosystems Management Program (CMEMP) which aims to achieve the effective management of the country’s coastal and marine ecosystems to increase their ability to provide ecological goods and services for human wellbeing. The project and CMEMP contributes to the achievement of the PDP and PBSAP targets including international commitments such as the Aichi Targets and the UN Sustainable Development Goals (Goal 14 – Life below Water).