Implementing the Strategic Action Programme for the South China Sea and Gulf of Thailand

(SCS SAP Project)

Second Meeting of the Regional Working Group on Land-Based Pollution

11-12 November 2024, Shenzhen, China

SCS SAP Targets and Activities and Execution Arrangements for Land-Based Pollution

DETAILED PLAN FOR IMPLEMENTATION OF THE SAP ON LBP AT THE REGIONAL AND NATIONAL LEVELS

Introduction

This detailed plan is an extracted version of the document SCSSAP RSTC 1/8 namely “Regional and national activities under component 2 and 3 which was distributed in First Meeting of the Regional Scientific and Technical Committee Bangkok, Thailand, 17-19 October 2022. The LbP related contents, which are mainly under component 2, in this plan have been revised to be appropriate to the revised work plan of the SCS SAP Project with the extension of the project period until 2026. This plan also includes a proposed matrix for monitoring and evaluation to enable tracking implementation progress and reporting.

Activities at the regional and national levels

Component 2. Strengthening knowledge-based action planning for the management of coastal habitats and land-based pollution to reduce environmental degradation of the South China Sea

This component will result in: an enhanced information-base for coastal habitat management and action planning; effective integration of regional science in the management of land-based pollution; strengthened and harmonized national policies and laws, and supporting financial mechanism, for the management of land-based sources of pollution; improved national and regional values for the economic evaluation of coastal habitats for use in development planning and decision-making; regionally appropriate tools and mechanisms to guide the development of sustainable management systems for coastal habitats and land-based pollution; and an updated and Ministerially adopted Transboundary Diagnostic Analysis and Strategic Action Programme, including prioritization of national management actions to address climate variability and change. Each of the outcomes to be delivered and regional and national activities to achieve the outcomes on LbP of the project are outlined below.

Outcome 2.1 Enhanced information-base for coastal habitat management, monitoring and action planning

2.1.2 Mechanism for collection and exchange of regional coastal habitat and pollution information and data established

- National: Provision of habitat and pollution data following site characterization forms and guidance on assessment of sources, flows, and impacts of land-based coastal and marine pollution

- Regional: (1) Agreed characterization form and guidance to support national reviews of data and information on pollution; (2) Development of GIS & meta-database; (3) Sharing with partners

Execution: Consultancy work with participation of RWGs & National Focal Points on habitats & LbP

Outcome 2.2 Effective integration of regional science in the management of land-based pollution

2.2.1 Updating the current scientific data and information on marine land-based pollution for SCS marine basin

- National: Analysis and mapping of each countries monitoring programmes, desk review of national LbP assessment and modelling

- Regional: Report on scientific data and information on marine land-based pollution for SCS marine basin and building a regional mechanism for monitoring and reporting on the marine and coastal environment (in partnership with regional organizations

Execution: Consultancy work with information contribution from countries and other exercises

2.2.2. Regional level assessment of sources, flows, and impacts of marine pollution (incl. from coastal aquaculture): Support national surveys using recommended approaches and applying training to establish baselines and inform a regional assessment

- Regional: Development of guidelines on assessment of impacts of key contaminants and quantification of effluent volumes and contaminant loadings for coastal aquaculture

- National: Provision of available data on sources, flows, and impacts of marine pollution for regional assessment

Execution: Consultancy work with participation of RWG & National Focal Points on LbP

2.2.3. Quantification of effluent volumes and contaminant loadings from coastal aquaculture to the SCS marine basin

- National: Review of data and information on effluent and contaminant loading from culture operations identified as key threat to dominant coastal biomes

- Regional: Report on impacts of key contaminants and quantification of effluent volumes and contaminant loadings for coastal aquaculture

Execution: Consultancy work with participation of RWG & National Focal Points on LbP

Outcome 2.3 Strengthened and harmonized national policies and laws, and supporting financial mechanism, for the management of habitats and land-based sources of pollution

2.3.1. National best practices in waste water management, law enforcement, and community and industry participation in managing land-based sources of pollution and habitat management documented and shared

- National: Report on best-practices in waste water management, law enforcement and community and industry participation in managing land-based sources of pollution and habitat management

- Regional: Conjunction with outputs 1.5.3, 2.3.5, and 3.1.6

Execution: National Focal Points and RWG on habitats and LbP

2.3.2 Review of legislative and institutional frameworks for land-based pollution and habitat management in participating countries

- National: Reports on the review of legislative and institutional frameworks for land-based pollution and habitat management (link with output 2.6.5), taking into account of output-based evaluation of impacts (habitat area in ha under sustainable management) in implementing legal reforms and/or revised/updated management policies/plans since 2008

Execution: Focal Points on Legal Maters, habitats and LbP with consultation with SAP/TDA consultant

2.3.3 Key principles agreed for harmonized national procedures for land-based pollution management

- National: Report on gaps and needs for land-based pollution management.

- Regional: Agreement on key principles for increased harmonization of national processes for land-based pollution management

Execution: Consultancy work with participation of Focal Point on LbP

2.3.4. Support to countries in revising national/provincial policies and supporting regulations for land-based pollution and habitats

- National: Report on the policies and regulations for land-based pollution and habitat management revised/updated or proposed for revision (Linked with output 2.6.5), indicating output-based evaluation of impacts (habitat area in ha under sustainable management)

Execution: RWG & National Focal Points on LbP and RTF & Focal Point on Legal Maters

Outcome 2.4 Updated Total Economic Values of coastal habitats for use in development planning and decision-making and blue economy

2.4.2. Compilation of good examples, and identify recommendations to strengthen a blue economy (and circular economy) approach and innovative financing for pollution and habitat management

- Regional: Report on good examples and recommendations to strengthen blue economy (and circular economy) approach and innovative financing for pollution and habitat management

Execution: Consultancy work with participation of RTF-EV

Outcome 2.5 Regionally appropriate tools and mechanisms to guide the development of sustainable management systems for coastal habitats and land-based pollution

2.5.1. Online catalogue of best practice management measures and technologies for sustainable use of SCS coastal habitats and land-based pollution management

- Regional: Catalogue of best practices accessible online (Linked to outputs 1.5.3, 2.3.1, and 3.1.6)

Execution: Task of communication expert (PCU)

2.5.2 Government officials, community leaders, and habitat and pollution managers exposed to on-going practices in rehabilitation, management, and pollution control and treatment via programme of training, study tours and exchange

- Regional: Training program and study tour and exchange on habitat rehabilitation, management, and pollution control

Execution: In collaboration with existing networks, i.e. PEMSEA’s networks of local governments

Outcome 2.6 Updated and Ministerially adopted Transboundary Diagnostic Analysis and Strategic Action Programme, including prioritization of national management actions to address climate variability and change

2.6.1 National and regional level consensus on contemporary issues and problems and updated TDA

- Regional: Guidelines for the update of the TDA, SAP, National Reports and NAPs, based on new TDA/SAP methodology

- National: Provision inputs for updated TDA

Execution: Consultancy work with participation of RSTC and National Technical Focal Points

2.6.2. SCS State of Coastal Habitats report in line with global commitments (SDGs, CBD)

- Regional: Joint publication on revised and updated National Reports, TDA and monitoring results

Execution: Consultancy work with participation of RWG & Focal Points on habitats

2.6.3 National and regional consultative process to develop updated Strategic Action Programme (SAP) for adoption at the Ministerial level including agreed monitoring and reporting mechanisms

- Regional: (1) Methodology for NAPs and SAP update, considering incorporation of additional elements; (2) Draft, review & adoption of SAP

- National: Organization of national consultations

Execution: Consultancy work with participation of RSTC, PSC and IMC (role of leading agencies)

2.6.4 Prioritization of national management actions for incorporation into national policies and plans, in particular for climate variability and change and blue economy

2.6.5 Updated and adopted National Action Plans for mangroves, coral reefs, seagrass and wetlands, and land-based pollution including enactment of supporting legislation where required

- Regional: Building methodology for NAP update

- National: (1) Prioritization of national management actions; (2) Conducting procedure for adoption of updated National Action Plans

Execution: Consultancy work with participation of IMC, NTWG, NWGs on habitats, LbP & EV, LM

Proposed matrix for monitoring and evaluation

| Outputs | Rating implementing progress |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 25% | 50% |  | 75% |  | 100% |  |  |  |  |  |
| 2.1.2 Mechanism for collection and exchange of regional coastal habitat and pollution information and data established |  |  |  |  |  |  |  |  |  |  |  |
|  | Agreed site characterization forms for the compilation of regionally comparable coastal habitat and pollution information and data |  |  |  |  |  |  |  |  |  |  |
|  |  | Collection of information and data at the site level by participating countries |  |  |  |  |  |  |  |  |  |
|  |  |  |  | Compilation of regionally comparative information and data |  |  |  |  |  |  |  |
|  |  |  |  |  |  | Online database developed and linked to other databases |  |  |  |  |  |
| 2.2.1 Updating the current scientific data and information on marine land based pollution for SCS marine basin |  |  |  |  |  |  |  |  |  |  |  |
|  | Consultant's guidance on scale, parameters, considering monitoring data |  |  |  |  |  |  |  |  |  |  |
|  |  | Review of existing scientific data and information on marine land based pollution nationally and regionally |  |  |  |  |  |  |  |  |  |
|  |  |  | RWG-LbP's review of status and gaps in monitoring, in line with regional and national commitments |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  | Report on scientific data and information on marine land based pollution for SCS marine basin |  |  |  |  |  |
| 2.2.2. Regional level assessment of sources, flows, and impacts of marine pollution (incl. from coastal aquaculture): Support national surveys using recommended approaches and applying training to establish baselines and inform a regional assessment |  |  |  |  |  |  |  |  |  |  |  |
|  | Agreed guidance on data and information needed for regional level assessment and organization of training to establish and inform a regional assessment |  |  |  |  |  |  |  |  |  |  |
|  |  | Overview of existing data and models on key contaminants, based on new national and regional research; |  |  |  |  |  |  |  |  |  |
|  |  |  | Review commitments to Global and regional obligations with regards to pollution and provide recommendations as contribution to TDA and SAP revision] |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  | Reports on assessment of key contaminants and quantification of effluent volumes based on watershed assessments/modelling |  |  |  |  |  |
| 2.2.3. Quantification of effluent volumes and contaminant loadings from coastal aquaculture to the SCS marine basin |  |  |  |  |  |  |  |  |  |  |  |
|  | Agreed guidance on data and information needed for quantification of effluent volumes and contaminant loadings from coastal aquaculture |  |  |  |  |  |  |  |  |  |  |
|  |  | National documentation of effluent from aquaculture and mariculture operations identified as key threat to dominant coastal biomes |  |  |  |  |  |  |  |  |  |
|  |  |  | Regional documentation and synthesis of key contaminants and effluent volumes and contaminant loadings from coastal culture |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  | Regional report on impacts of key contaminants and quantification of effluent volumes and contaminant loadings from coastal aquaculture |  |  |  |  |  |
| 2.3.1. National best practices in waste water management, law enforcement, and community and industry participation in managing land-based sources of pollution and habitat management documented and shared |  |  |  |  |  |  |  |  |  |  |  |
|  | Agreement by national focal points on documentation of best practices in waste management, law enforcement , and community ad industry participation |  |  |  |  |  |  |  |  |  |  |
|  |  | Draft documentation on best practices in waste management, law enforcement for review by RWG-LbP |  |  |  |  |  |  |  |  |  |
|  |  |  | National reports on best-practices in waste water management, law enforcement, etc.. and community and industry participation in managing land-based sources of pollution and habitat management |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  | Compilation of best practices for exchange with national and regional partners |  |  |  |  |  |
| 2.3.2 Review of legislative and institutional frameworks for land-based pollution and habitat management in participating countries |  |  |  |  |  |  |  |  |  |  |  |
|  | National focal points for legal matters to agree time schedule and scale of the review |  |  |  |  |  |  |  |  |  |  |
|  |  | National working group on legal matters to review legislative and institutional frameworks for LbP and habitat management in the participating countries |  |  |  |  |  |  |  |  |  |
|  |  |  | Draft national report on the review of legislative and institutional frameworks for review by the RWG-LbP |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  | National reports on the review of legislative and institutional frameworks for land-based pollution and habitat management |  |  |  |  |  |
| 2.3.3 Key principles agreed for harmonized national procedures for land-based pollution management |  |  |  |  |  |  |  |  |  |  |  |
|  | Review of existing national procedures for LbP management |  |  |  |  |  |  |  |  |  |  |
|  |  | National consultations to agree on key principles for increased harmonization of national processes for land-based pollution management |  |  |  |  |  |  |  |  |  |
|  |  |  | National report on gaps and needs for land-based pollution management. |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  | Regional agreement on key principles for increased harmonization of national processes for land-based pollution management |  |  |  |  |  |
| 2.3.4. Support to countries in revising national/provincial policies and supporting regulations for land-based pollution and habitats |  |  |  |  |  |  |  |  |  |  |  |
|  | Guidance by RTF-LM on procedure to support to countries in revising national/provincial policies and supporting regulations for LbP and habitats |  |  |  |  |  |  |  |  |  |  |
|  |  | National review and consultation to propose revision of policies and supporting regulation for LbP and habitats |  |  |  |  |  |  |  |  |  |
|  |  |  | RTF-LM to review initial inputs on the policies and regulations proposed for revision at the national and provincial levels of participating countries |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  | National report on the policies and regulations for land-based pollution and habitats proposed for revision. |  |  |  |  |  |
| 2.4.2. Compilation of good examples, and identify recommendations to strengthen a blue economy (and circular economy) approach and innovative financing for pollution and habitat management |  |  |  |  |  |  |  |  |  |  |  |
|  | Agreed procedures to review good examples on blue economy approach and innovation financing for pollution and habitat management |  |  |  |  |  |  |  |  |  |  |
|  |  | National review of good examples on blue economy (and circular economy) approach and innovative financing for pollution and habitat management |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  | RTF-EV's synthesis and compilation of regional good examples on blue economy (and circular economy) approach and innovative financing for pollution and habitat management |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Report on good examples and recommendations on blue economy (and circular economy) approach and innovative financing for pollution and habitat management |  |  |  |  |
| 2.5.1. Online catalogue of best practice management measures and technologies for sustainable use of SCS coastal habitats and land-based pollution management |  |  |  |  |  |  |  |  |  |  |  |
|  | Development of template and review of good practices from published sources |  |  |  |  |  |  |  |  |  |  |
|  |  | Country partners to review good practices at the national levels |  |  |  |  |  |  |  |  |  |
|  |  |  | Edition of the latest version of best practice management measures and technology for sustainable use of SCS coastal habitats and land-based pollution management |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  | Catalogue of best practices accessible online |  |  |  |  |  |
| 2.5.2 Government officials, community leaders, and habitat and pollution managers exposed to on-going practices in rehabilitation, management, and pollution control and treatment via programme of training, study tours and exchange |  |  |  |  |  |  |  |  |  |  |  |
|  | Working with relevant regional partners in preparing training courses and study tour |  |  |  |  |  |  |  |  |  |  |
|  |  | Training need assessment and identification of contacting points for training and study tour |  |  |  |  |  |  |  |  |  |
|  |  |  | Development of concept notes for training and study tours |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  | Organizations of training program and study tour and exchange on habitat rehabilitation, management, and pollution control |  |  |  |  |  |
| 2.6.1 National and regional level consensus on contemporary issues and problems and updated Transboundary Diagnostic Analysis (TDA) |  |  |  |  |  |  |  |  |  |  |  |
|  | Establishment of TDA team lead by TDA/SAP consultant with participation of related countries bordering the SCS |  |  |  |  |  |  |  |  |  |  |
|  |  | TAD team workshops and documentation of related data and information |  |  |  |  |  |  |  |  |  |
|  |  |  | Draft revised TDA and consultation for revision |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  | Updated and regionally endorsed TDA for the SCS marine basin published and disseminated at national and regional levels |  |  |  |  |  |
| 2.6.2. SCS State of Coastal Habitats report in line with global commitments (SDGs, CBD) |  |  |  |  |  |  |  |  |  |  |  |
|  | Review of existing reports such as PEMSEA reporting on "State of Coasts and Oceans" |  |  |  |  |  |  |  |  |  |  |
|  |  | Synthesis of National information, TDA and monitoring results |  |  |  |  |  |  |  |  |  |
|  |  |  | Drafting and consultation on SCS state of coastal habitat report |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Joint publication on SCS state of coastal habitat report |  |  |  |  |
| 2.6.3 National and regional consultative process to develop updated Strategic Action Programme (SAP) for adoption at the Ministerial level including agreed monitoring and reporting mechanisms |  |  |  |  |  |  |  |  |  |  |  |
|  | The consultant and TDA team to agree other elements and emerging issues, and additional inputs required for SAP revision |  |  |  |  |  |  |  |  |  |  |
|  |  | Revising and updating the existing SAP based on the guidelines developed, incorporating other elements and emerging issues |  |  |  |  |  |  |  |  |  |
|  |  |  | Conducting national and regional consultative process (RSTC, PSC, COBSEA IGM, methodology, etc) |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Updated SAP for adoption at the Ministerial level including agreed monitoring and reporting mechanisms |  |  |  |  |
| 2.6.4 Prioritization of national management actions for incorporation into national policies and plans, in particular for climate variability and change and blue economy |  |  |  |  |  |  |  |  |  |  |  |
|  | Review of existing national management plan, considering policies and plans related to climate variability and change and blue economy |  |  |  |  |  |  |  |  |  |  |
|  |  | Draft recommendation on national actions and priorities in inplementing the SAP and incorporation in national plans |  |  |  |  |  |  |  |  |  |
|  |  |  | The RSTC to review recomendations for SAP implementation at the national level and incorporation into national management plans |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Recommendations, actions and project concepts for SAP implementation |  |  |  |  |
| 2.6.5 Updated and adopted National Action Plans for mangroves, coral reefs, seagrass and wetlands, and land-based pollution including enactment of supporting legislation where required |  |  |  |  |  |  |  |  |  |  |  |
|  | Review of existing national plans foa habitats and LbP |  |  |  |  |  |  |  |  |  |  |
|  |  | National consultations on procedures and appropriate modalities to update National Action Plans (NAPs) |  |  |  |  |  |  |  |  |  |
|  |  |  | Development of updated NAPs following agreed modalities |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | Adopted National Action Plans and sustainable financing strategies accessible online |  |  |  |  |